APPENDIX 2

## CRUISE PLAN R/V WECOMA

Oregon State University

College of Oceanic & Atmospheric Sciences

| FILING DATE: | 27 September 2007 |
| --- | --- |
| CRUISE NUMBER: | W0711A |
| TITLE: | Science and Technology Center for Coastal Margin Observation and Prediction (CMOP) |
| CONTRACT/GRANT NUMBER: | NSF |
| PRINCIPAL INVESTIGATOR(S): | Antonio M. Baptista, John A. Barth, David L. Martin, Bruce A. Menge, Peter Zuber |

PURPOSE: (Short, non-technical statement on how cruise relates to overall project)

The goals of R/V Wecoma operations are: - Mooring recovery and deployment at NH-10. - Occupy a grid of stations over the Oregon and Washington continental shelf and slope to measure hydrographic (T, S, pressure), bio-optical (chlorophyll fluorescence, light transmission) and chemical (nitrate, dissolved oxygen) parameters. Combine these data with ADCP measurements of subsurface velocity to explore biophysical interactions. - Collect water samples for DNA- and RNA-based microbial community analyses and water chemistry studies across environmental gradients in pelagic environments of the Columbia River and its estuary, the Columbia River plume, and along established sampling lines along the Oregon and Washington coasts. - Conduct a Feature Tracking exercise using the SWAP system and model-based now-cast/forecast system to follow the Columbia River Plume.

ITINERARY: (Include station positions and route waypoints. Please send/fax/or bring a PAGE SIZE CRUISE TRACK for submission to UNOLS).

Please see attached

| # WILL RADIOACTIVE METHODS BE USED? | X | YES |  | NO |
| --- | --- | --- | --- | --- |
| If so, list OSU radiation use authorization number: Applied For |  |  |  |  |

| # WILL YOU BE BRINGING HAZARDOUS MATERIALS ABOARD? | X | YES |  | NO |
| --- | --- | --- | --- | --- |
| If so, you are responsible for providing the Master with an Inventory of such materials & associated MSDS sheets. |  |  |  |  |

SAMPLING PLAN:

Please see attached for more details Apart from the two activities described below, we will essentially do some CTD cast and at selected casts also collect water using the rosette of the Wecoma. Mooring work at NH-10 * Recover existing Buoy; recover anchor of existing Buoy. * Calibration CTD cast with some of the sensors (conductivity) from existing buoy attached. * Deploy new Buoy. Estuarine Turbidity Maximum (ETM) work in the South Channel of the Columbia River Estuary Sampling during neap and spring tide. For this the Wecoma would need to be on station for 12 hours on the side of the south channel (away from traffic) and we will be doing a CTD cast every 30 min and collect water about every hour 1m from the surface and/or 1 m from the bottom. To collect water, we will used an air lift pump which injects air at the bottom of the submerged hose (a 50mm rigid PVC hose 30m long with a 10mm air hose inside it), the buoyancy of the air along with its expansion as it rises brings water along with the air as it rises and discharges it at the surface end of the hose. We are planning on fixing the end of the hose to a metal frame (with weights) that will also have at least the following sensors: CTD, OBS, altimeter. We have the metal cage, weights and sensors and will thus not need any sensors from the Wecoma to sample the ETM. A cable will need to run inside the hose. Michael Wilkin, our chief technician is/will be working on having this set up ready for the cruise. In case Michael cannot have the set up ready and tested on time for the November cruise, then we will have to cancel our plans to sample the ETM. All we would need from the ship is electricity, compressed air and to use the A-frame over the stern of the ship.

EQUIPMENT REQUIRED: (Should be included on Shared-Use Equipment request form)

Equipment List /R/V Wecoma /for/ /November cruise (1-19 November 2007) Standard Ship’s Outfit a. SeaBird CTD system with transmissometer, fluorometer, PAR, O2, altimeter. b. SBE Carousel samplers - 12 bottles. 10L bottles c. RDInstruments shipboard Doppler current profilers; Frequency 75/300 kHz. Dual system required. d. DAS shipboard data logging/display system e. Shipboard networking services f. Winch slip rings - 4-conductor – for CTD g. Dry Lab tables and cabinets in various heights and sizes h. Portable refrigerator (15 cu. ft.) i. Portable chest freezers (2 @ 7 ft3 ) Transient Equipment j. Low Temperature freezer (1 available) -85C, 5 cu. ft. Ship’s Deck Equipment k. Hydro Winch: 0.322” 3-conductor EM for CTD, 1000m max depth. l. Trawl Winch for mooring operations; trawl wire; disable level wind to be able to pass hardware and wrap mooring wire on drum. m. Hydro A-Frame for deploying CTD and Niskin Bottles n. Capstan required for mooring work o. Stern A-frame for mooring operations p. Portable hydraulic tugger -- for mooring operations q. Gifford block mounted on A-frame Vans q. Storage Van r. New Radiation Laboratory Van

Note this is an incomplete list (28 Sept 2007, Lydie Herfort)

| SCIENTIFIC PERSONNEL TO BE ONBOARD: (Provide full legal name & affiliation) |  |
| --- | --- |
| Scientist in Charge: | Lydie Herfort (OHSU) |
| Other Scientist(s): | Bill Howe (OHSU), Nate Hyde (OHSU), Sergey Forlov (OHSU), |
| Party Chief: |  |
| Technicians: | Joanna Green (UNCES), Mikaela Selby (OHSU), Walter Waldorf (OSU) |
| Grad Students: | Dan Murphy (OHSU), Suzanne DeLorenzo (OHSU) |
| Undergraduate Students: |  |
| Observers: |  |

| OSU Marine Technician(s) Assigned to Cruise: | Sonya Newell |
| --- | --- |

| USER SUPPLIED EQUIPMENT: |  |
| --- | --- |
| Vans/Containers: |  |
| Number: |  |
| Size: |  |
| Estimated Weight: |  |
| Location: |  |

| OTHER BULKY HEAVY ITEMS: |  |
| --- | --- |
| Location: | Anchor for mooring and surface Meteorological Buoy. Location: Deck. |
| Estimated Weight: | 2500# and 600#, respectively |

| BILLING INFORMATION: |  |
| --- | --- |
| Name: |  |
| Address: |  |
| City, State, Zip |  |
| Phone: |  |
| Account Number (or number to reference): |  |

| # DO YOU WANT CELLULAR/INMARSAT PHONE ACCESS: | X | YES |  | NO |
| --- | --- | --- | --- | --- |
| Chief Scientist will be responsible for all charges – dedicated science phone. |  |  |  |  |

CMOP cruise plan

Oregon & Washington Coasts and Columbia River, Plume & Estuary R/V Wecoma

November 1-19, 2007

Area of Operations: Pacific Northwest coastal ocean from South Oregon to North Washington, Columbia River plume, Columbia River and its estuary

Scientific personnel.  Still need to be finalized, more people still needed

Watches: Day/Night

R/V Wecoma objectives and operations. The goals of R/V Wecoma operations are:

- Mooring placement at station NH-10 along the Newport Hydroline.

- Occupy a grid of stations over the Oregon and Washington continental shelf and slope to measure hydrographic (T, S, pressure), bio-optical (chlorophyll fluorescence, light transmission) and chemical (nitrate, dissolved oxygen) parameters. Combine these data with ADCP measurements of subsurface velocity to explore biophysical interactions.

- Collect water samples for DNA- and RNA-based microbial community analyses and water chemistry studies across environmental gradients in pelagic environments of the Columbia River estuary, the Columbia River plume, the Columbia River at Beaver Army Dock and along established sampling lines along the Oregon and Washington coasts.

- Feature Tracking exercise using the SWAP system and model-based now-cast/forecast system to follow the Columbia River Plume.

Sampling for microbial community and water chemistry studies will take 4 forms.

- Daytime operations on coastal and river plume transects will include CTD casts at every station, and water sampling (10L niskins) at five stations.  We may have to deploy the CTD twice at water sampling stations in order to get enough water – the second deployment will be to collect surface water.  Four 10L niskin bottles will be fired at each of 2 to 3 depths depending on results from the CTD downcast.

- Nightime operations on coastal and plume transects will include CTD casts.  No water sampling at night.

- Estuary operations will involve transects across the salinity gradient in the south channels of the estuary.  CTD casts will be conducted to map the salinity structure.  Niskin bottles will be used to collect water at a range of salinities from surface and bottom depths at different stages of the tide.  We anticipate halting operations during strong ebb tides.  No operations at night.

- To sample the Estuarine Turbidity Maximum (ETM) in the South Channel during neap and spring tide the Wecoma will be on station for 12 hours on the side of the south channel (away from traffic) and we will be doing a CTD cast using our own set of sensors every 30 min and collect water about every hour 1m from the surface and/or 1 m from the bottom. To collect water, we will use an air lift pump. See section ‘sampling plan, above for more details. No operations at night.

We request copies of all calibration/information sheets for R/V Wecoma instruments.

Shifts and Activities

CTD deployment (suggestion)

- Day Shift

  - Sonya Newell

  - Nate Hyde / ?

  - Sergey Frolov / ?

- Night Shift

  - ?

  - ?

  - ?

Water samples processing:

- Dissolved and particulate chemistry (nutrients and organic matter)

  - Nitrate plus Nitrite, Nitrite, Ammonia, Phosphate, Dissolved Silica (Selby, Murphy)

  - Total dissolved nitrogen & phosphorous (Selby, Murphy)

  - Dissolved organic carbon (Selby, Murphy)

  - Total suspended solids (Selby, Murphy)

  - Particulate organic carbon and nitrogen (Selby, Murphy)

- Chlorophyll and other phytoplankton pigments (Selby, Murphy)

- DNA and RNA samples (Green /Delorenzo)

- Bacterial Production measurements in radioisotope van (Green)

Feature Tracking:

- Using SWAP system to track and follow Columbia R. Plume (Hyde, Frolov, Herfort)

Cruise Plan

30 October 2007

10:00	Start loading day

01 November 2007

10:00	Liquid Nitrogen safety meeting

10:00 	Leave Dock

11:30 	Finish Safety Drills, travel the Columbia River estuary in Astoria.

19:00	Stay on station overnight in Estuary South Channel (Tongue Point).

02 November 2007

09:00	Start CTD using the air pump hose and continue until 21:00 doing CTD every 30 min and water sampling when interesting feature occurs (10 estimated water sampling from surface and/or bottom)

21:00	Stay on station overnight at Tongue Point

03 November 2007

09:00	Begin transects along salinity gradient in South Channel (CTD at 5 stations, Niskin bottles at 5 stations (surface and bottom))

17:30	Stay on station overnight in the estuary

04 November 2007

05:00	Transit to station CR-4

06:30	Begin daytime Columbia River transect (CTD at 9 stations, Niskin bottles at 4 stations: CR-7, 15, 30, 40 with 3 depths for each)

18:00	Transit to station CM-30

22:30	Cape Meares transect (CTD at 8 stations)

05 November 2007

04:30	Transit to station NH-1

09:00	Begin Newport Line transect (CTD at 10 stations, Niskin bottles at 4 stations: NH-3, 10, 20, 55 with 3 depths for each)

23:30	Transit to Newport dock

06 November 2007

05:00	Dock in Newport

08:00 	Load the mooring equipment

10:00	Travel to NH-10

11:30	begin mooring recovery

17:00	finish mooring work for the day and transit to SH-10

19:45	Begin Strawberry Hill line

07 November 2007

04:00	transit to NH-10

07:45	continue mooring deployment at NH-10

17:00	finish mooring work for the day and transit to LB-10

19:00	Begin Lincoln Beach line

08 November 2007

04:45	transit to NH-10

07:45	continue mooring deployment at NH-10

17:00	finish mooring work for the day and stay on station overnight at NH-10

09 November 2007

07:00	Use this day as extra mooring work if necessary or remained on station at NH-10 and start doing CTD every 1 hour, with surface and bottom Niskin bottles sampling at the following times: 8:00, 10:00, 12:00, 14:00 and 16:00)

17:00	finish last CTD and transit to Newport

18:30	Dock in Newport

10 November 2007

14:00	scientific crew change

15:00 	transit to Astoria

00:00	Stay on station overnight in Estuary South Channel (Tongue Point).

11 November 2007

08:00	Start CTD using the air pump hose and continue until 20:00 doing CTD every 30 min and water sampling when interesting feature occurs (10 estimated water sampling from surface and/or bottom)

20:00	Stay on station in Estuary South Channel (Tongue Point).

12 November 2007

07:30	Begin transects along salinity gradient in South Channel (CTD at 5 stations, Niskin bottles at 5 stations (surface and bottom))

16:00	Transit to station Beaver Army dock and stay on station at Beaver Army Dock

13 November 2007

08:00	Begin sampling at station Beaver Army Dock doing CTD every 1 hour, with Niskin bottles sampling every 2 hours (5 water samples)

17:00	last CTD and transit to Astoria and transit to river mouth to start feature tracking

00:00	Start feature tracking (CTD at pre-determined sites and times)

14 November 2007

all day & night do feature tracking (CTD only)

15 November 2007

00:00	continue feature tracking (CTD)

08:00	Plume front study – sampling and CTD at pre-determined sites and times (Niskin bottles at 6 station (surface and bottom))

17:00	continue plume front study with CTD only

16 November 2007

00:00	continue plume front study with CTD only

08:00	Plume front study (Niskin bottles at 6 station (surface and bottom))

11:30	Transit to station to CO-1

13:00	Start CO line (CTD at 18 stations)

17 November 2007

06:30	Transit to LP-4

07:00	Begin La Push transect (CTD at 10 stations, Niskin bottles at 4 stations: LP-52, 32, 17, 6 with 3 depths for each)

20:30	Transit to station QR-29

18 November 2007

01:00 	Queet’s River transect (CTD at 7 stations)

06:00 	Transit to GH-1

09:30	Begin Grays Harbor transect (CTD at 9 stations)

17:30	Transit to station WB-40

20:00	Begin Willipa Bay transect (CTD at 8 stations)

19 November 2007

03:00	Transit to Newport

14:00	Dock in Newport and unloading

Sampling locations

Surface is defined for all as 1 m from surface

Bottom is defined in plume and coastal lines as 5 m from bottom

Bottom is defined in estuary (ETM & salinity gradient) and station Beaver Army Dock as 1 m from bottom

Location of station for estuary (2, 3, 11 & 12 Nov) and plume work (13-16 Nov) will be determined the day before based on CORIE forecast.

Lines off the coast

Note that Line CO (Coastal Line), which is not indicated on this map, runs from the Columbia River line to LaPush line, 5 km of the Washington shore.

Dote = line sampled by the microbiology team

Station Table

| Date | Station | Lat. |  | Long. |  |
| --- | --- | --- | --- | --- | --- |
|  |  | Degrees | Minutes | Degrees | Minutes |
| 01-Nov-07 | Newport | 44 | 37.500 | 124 | 2.600 |
| 01-Nov-07 | Astoria | 46 | 12.500 | 123 | 46.000 |
| 02-Nov-07 | Estuary South Channel, ETM |  |  |  |  |
| 03-Nov-07 | Estuary South Channel, transect |  |  |  |  |
| 04-Nov-07 | CR-4 | 46 | 10.000 | 124 | 4.600 |
| 04-Nov-07 | CR-7 | 46 | 46.000 | 124 | 9.500 |
| 04-Nov-07 | CR-10 | 46 | 10.000 | 124 | 13.100 |
| 04-Nov-07 | CR-15 | 46 | 10.000 | 124 | 20.000 |
| 04-Nov-07 | CR-20 | 46 | 10.000 | 124 | 27.100 |
| 04-Nov-07 | CR-25 | 46 | 10.000 | 124 | 33.400 |
| 04-Nov-07 | CR-30 | 46 | 10.000 | 124 | 40.200 |
| 04-Nov-07 | CR-35 | 46 | 10.000 | 124 | 47.500 |
| 04-Nov-07 | CR-40 | 46 | 10.000 | 124 | 54.600 |
| 04-Nov-07 | CM-30 | 45 | 29.000 | 124 | 40.800 |
| 04-Nov-07 | CM-25 | 45 | 29.000 | 124 | 33.600 |
| 05-Nov-07 | CM-20 | 45 | 29.000 | 124 | 26.900 |
| 05-Nov-07 | CM-15 | 45 | 29.000 | 124 | 19.600 |
| 05-Nov-07 | CM-10 | 45 | 29.000 | 124 | 12.500 |
| 05-Nov-07 | CM-5 | 45 | 29.000 | 124 | 5.500 |
| 05-Nov-07 | CM-3 | 45 | 29.000 | 124 | 2.200 |
| 05-Nov-07 | CM-1 | 45 | 29.000 | 124 | 0.400 |
| 05-Nov-07 | NH-1 | 44 | 39.100 | 124 | 6.000 |
| 05-Nov-07 | NH-3 | 44 | 39.100 | 124 | 7.800 |
| 05-Nov-07 | NH-5 | 44 | 39.100 | 124 | 10.600 |
| 05-Nov-07 | NH-10 | 44 | 39.100 | 124 | 17.700 |
| 05-Nov-07 | NH-15 | 44 | 39.100 | 124 | 24.700 |
| 05-Nov-07 | NH-20 | 44 | 39.100 | 124 | 31.700 |
| 05-Nov-07 | NH-25 | 44 | 39.100 | 124 | 39.000 |
| 05-Nov-07 | NH-35 | 44 | 39.100 | 124 | 53.000 |
| 05-Nov-07 | NH-45 | 44 | 39.100 | 125 | 7.000 |
| 05-Nov-07 | NH-55 | 44 | 39.100 | 125 | 22.000 |
| 06-Nov-07 | Newport | 44 | 37.500 | 124 | 2.600 |
| 06-Nov-07 | SH-10 | 44 | 15.100 | 124 | 7.392 |
| 06-Nov-07 | SH-15 | 44 | 15.100 | 124 | 7.645 |
| 06-Nov-07 | SH-30 | 44 | 15.100 | 124 | 8.043 |
| 06-Nov-07 | SH-40 | 44 | 15.100 | 124 | 8.997 |
| 06-Nov-07 | SH-50 | 44 | 15.100 | 124 | 10.120 |
| 06-Nov-07 | SH-60 | 44 | 15.100 | 124 | 13.080 |
| 06-Nov-07 | SH-70 | 44 | 15.100 | 124 | 15.131 |
| 06-Nov-07 | SH-80 | 44 | 15.100 | 124 | 19.658 |
| 07-Nov-07 | SH-90 | 44 | 15.100 | 124 | 23.510 |
| 07-Nov-07 | SH-100 | 44 | 15.100 | 124 | 27.703 |
| 07-Nov-07 | SH-a | 44 | 15.100 | 124 | 34.500 |
| 07-Nov-07 | SH-b | 44 | 15.100 | 124 | 41.500 |
| 07-Nov-07 | SH-c | 44 | 15.100 | 124 | 48.500 |
| 07-Nov-07 | SH-d | 44 | 15.100 | 124 | 55.500 |
| 07-Nov-07 | NH-10 | 44 | 39.100 | 124 | 17.700 |
| 07-Nov-07 | LB-10 | 44 | 51.500 | 124 | 3.238 |
| 07-Nov-07 | LB-15 | 44 | 51.500 | 124 | 3.596 |
| 07-Nov-07 | LB-30 | 44 | 51.500 | 124 | 4.495 |
| 07-Nov-07 | LB-40 | 44 | 51.500 | 124 | 5.069 |
| 07-Nov-07 | LB-50 | 44 | 51.500 | 124 | 6.105 |
| 07-Nov-07 | LB-60 | 44 | 51.500 | 124 | 6.958 |
| 07-Nov-07 | LB-70 | 44 | 51.500 | 124 | 9.267 |
| 07-Nov-07 | LB-80 | 44 | 51.500 | 124 | 10.110 |
| 07-Nov-07 | LB-90 | 44 | 51.500 | 124 | 10.871 |
| 07-Nov-07 | LB-100 | 44 | 51.500 | 124 | 12.252 |
| 08-Nov-07 | LB-a | 44 | 51.500 | 124 | 22.116 |
| 08-Nov-07 | LB-b | 44 | 51.500 | 124 | 41.844 |
| 08-Nov-07 | LB-c | 44 | 51.500 | 125 | 1.572 |
| 08-Nov-07 | NH-10 | 44 | 39.100 | 124 | 17.700 |
| 09-Nov-07 | NH-10 | 44 | 39.100 | 124 | 17.700 |
| 09-Nov-07 | Newport | 44 | 37.500 | 124 | 2.600 |
| 10-Nov-07 | Astoria | 46 | 12.500 | 123 | 46.000 |
| 11-Nov-07 | Estuary South Channel, ETM |  |  |  |  |
| 12-Nov-07 | Estuary South Channel, transect |  |  |  |  |
| 13-Nov-07 | Columbia R., Beaver Army Dock | 46 | 10.980 | 123 | 11.280 |
| 13-Nov-07 | Columbia R. Plume |  |  |  |  |
| 14-Nov-07 | Columbia R. Plume |  |  |  |  |
| 15-Nov-07 | Columbia R. Plume |  |  |  |  |
| 16-Nov-07 | Columbia R. Plume |  |  |  |  |
| 16-Nov-07 | CO-1 | 46 | 10.020 | 124 | 4.620 |
| 16-Nov-07 | CO-2 | 46 | 11.937 | 124 | 7.302 |
| 16-Nov-07 | CO-3 | 46 | 13.942 | 124 | 10.082 |
| 16-Nov-07 | CO-4 | 46 | 16.448 | 124 | 12.452 |
| 16-Nov-07 | CO-5 | 46 | 20.139 | 124 | 12.543 |
| 16-Nov-07 | CO-6 | 46 | 22.509 | 124 | 11.085 |
| 16-Nov-07 | CO-7 | 46 | 24.969 | 124 | 9.991 |
| 16-Nov-07 | CO-8 | 46 | 27.657 | 124 | 10.173 |
| 16-Nov-07 | CO-9 | 46 | 30.847 | 124 | 10.356 |
| 16-Nov-07 | CO-10 | 46 | 35.312 | 124 | 10.356 |
| 16-Nov-07 | CO-11 | 46 | 41.145 | 124 | 10.128 |
| 16-Nov-07 | CO-12 | 46 | 50.366 | 124 | 10.524 |
| 16-Nov-07 | CO-13 | 46 | 54.578 | 124 | 12.715 |
| 16-Nov-07 | CO-14 | 46 | 59.465 | 124 | 15.075 |
| 17-Nov-07 | CO-15 | 47 | 7.721 | 124 | 16.929 |
| 17-Nov-07 | CO-16 | 47 | 22.886 | 124 | 21.985 |
| 17-Nov-07 | CO-17 | 47 | 40.241 | 124 | 28.896 |
| 17-Nov-07 | CO-18 | 47 | 55.020 | 124 | 44.520 |
| 17-Nov-07 | LP-4 | 47 | 55.000 | 124 | 44.500 |
| 17-Nov-07 | LP-4 | 47 | 55.000 | 124 | 44.500 |
| 17-Nov-07 | LP-6 | 47 | 55.000 | 124 | 47.500 |
| 17-Nov-07 | LP-9 | 47 | 55.000 | 124 | 52.500 |
| 17-Nov-07 | LP-12 | 47 | 55.000 | 124 | 57.500 |
| 17-Nov-07 | LP-17 | 47 | 55.000 | 125 | 5.000 |
| 17-Nov-07 | LP-22 | 47 | 55.000 | 125 | 11.500 |
| 17-Nov-07 | LP-27 | 47 | 55.000 | 125 | 18.500 |
| 17-Nov-07 | LP-32 | 47 | 55.000 | 125 | 25.940 |
| 17-Nov-07 | LP-42 | 47 | 55.000 | 125 | 40.820 |
| 17-Nov-07 | LP-52 | 47 | 55.000 | 125 | 55.700 |
| 18-Nov-07 | QR-29 | 47 | 32.000 | 125 | 3.500 |
| 18-Nov-07 | QR-24 | 47 | 32.000 | 124 | 56.000 |
| 18-Nov-07 | QR-19 | 47 | 32.000 | 124 | 48.500 |
| 18-Nov-07 | QR-14 | 47 | 32.000 | 124 | 42.000 |
| 18-Nov-07 | QR-10 | 47 | 32.000 | 124 | 36.500 |
| 18-Nov-07 | QR-6 | 47 | 32.000 | 124 | 30.000 |
| 18-Nov-07 | QR-3 | 47 | 32.000 | 124 | 25.500 |
| 18-Nov-07 | GH-3 | 47 | 0.000 | 124 | 14.800 |
| 18-Nov-07 | GH-6 | 47 | 0.000 | 124 | 19.200 |
| 18-Nov-07 | GH-10 | 47 | 0.000 | 124 | 25.000 |
| 18-Nov-07 | GH-16 | 47 | 0.000 | 124 | 33.500 |
| 18-Nov-07 | GH-21 | 47 | 0.000 | 124 | 41.700 |
| 18-Nov-07 | GH-26 | 47 | 0.000 | 124 | 48.800 |
| 18-Nov-07 | GH-31 | 47 | 0.000 | 124 | 56.400 |
| 18-Nov-07 | GH-36 | 47 | 0.000 | 125 | 3.700 |
| 18-Nov-07 | GH-41 | 47 | 0.000 | 125 | 11.300 |
| 18-Nov-07 | WB-40 | 46 | 40.000 | 125 | 1.500 |
| 18-Nov-07 | WB-35 | 46 | 40.000 | 124 | 53.500 |
| 18-Nov-07 | WB-30 | 46 | 40.000 | 124 | 47.000 |
| 18-Nov-07 | WB-23 | 46 | 40.000 | 124 | 36.500 |
| 19-Nov-07 | WB-19 | 46 | 40.000 | 124 | 30.500 |
| 19-Nov-07 | WB-14 | 46 | 40.000 | 124 | 24.000 |
| 19-Nov-07 | WB-9 | 46 | 40.000 | 124 | 17.500 |
| 19-Nov-07 | WB-5 | 46 | 40.000 | 124 | 11.000 |
| 19-Nov-07 | Newport | 44 | 37.500 | 124 | 2.600 |

Details of water sampling scheme by microbiology group (total = 115 samples)

Coastal lines: 3 depths (=36 samples)

04 Nov - CR-7, 15, 25, 40

05 Nov - NH-3, 10, 20, 45

17 Nov - LP-52, 32, 17, 6

Plume study (=24 samples)

15 Nov – 6 stations with surface and bottom

16 Nov - 6 stations with surface and bottom

Beaver Army Dock (=5 samples)

13 Nov - Surface samples every 2 hours

Salinity transects (=20 samples)

03 Nov - 5 stations with surface and bottom

12 Nov - 5 stations with surface and bottom

ETM (=20 samples)

02 Nov – 10 samples: surface and/or bottom (separation free-living and particle attached for all)

11 Nov – 10 samples: surface and/or bottom (separation free-living and particle attached for all)

Circadian cycle (=10 samples)

09 Nov – NH-10 - Surface and bottom every 2 hours

Summary of Operations Diagram