Cruise Plan

14 August 2007

10:00	Liquid Nitrogen safety meeting

10:00 	Leave Dock

11:30 	Finish Safety Drills, travel to NH-10, begin mooring deployment

15:00 	Finish mooring deployment; conduct a few CTD casts with some training; conduct a coring operation with some training.

18:00  	Begin monitoring and testing of OSU-WET Labs profiler mooring (deployed previous week).  Recover and redeploy if necessary.

15 August 2007

06:00	Return to dock at Newport; scientific crew change

08:00	Leave Dock and Transit to station SH-10

10:30	Begin Strawberry Hill transect (CTD at 9 stations, Niskin bottles at 5 stations)

21:00	Transit to station LB-100

16 August 2007

02:00	Begin Lincoln Beach transect (CTD at 8 stations)

06:00	Transit to station NH-1

08:30	Begin Newport Line transect (CTD at 10 stations, Niskin bottles at 5 stations)

18:30	Transit to station CH-25

22:30	Begin Cascade Head transect (CTD at 8 stations)

17 August 2007

03:30	Transit to station CM-1

07:30 	Begin Cape Meares transect (CTD at 10 stations, Niskin bottles at 5 stations)

19:00 	Transit to station CF-30

22:30	Begin Cape Falcon transect (CTD at 8 stations)

18 August 2007

04:30	Transit to station CR-4

07:00	Begin daytime Columbia River transect (CTD at 10 stations, Niskin bottles at 5 stations)

20:00	Begin nighttime Columbia River transect (CTD at 10 stations)

19 August 2007

06:30	Transit to Astoria

08:00	Dock in Astoria; scientific crew change, transfer of frozen samples.

12:00	Transit to station CR-4

13:30	Begin Neap Tide Columbia River Plume transects

20 August 2007

Continue Neap Tide Columbia River Plume transects

21 August 2007

03:30	Transit to station WB-5

07:00	Begin Willipa Bay transect (CTD at 8 stations, Niskin bottles at 5 stations)

17:30	Transit to station GH-36

19:30	Begin Gray’s Harbor transect (CTD at 8 stations)

22 August 2007

02:00	Transit to station LP-4

08:30	Begin La Push transect (CTD at 10 stations, Niskin bottles at 5 stations)

20:30	Transit to station QR-29

19:30	Begin Queet’s River transect (CTD at 7 stations)

23 August 2007

06:00	Transit to Astoria

14:00	Dock in Astoria; scientific crew change, transfer of frozen samples.

24 August 2007

25 August 2007

26 August 2007

04:00	Transit to Estuary South Channel Station

06:00	Begin transects along salinity gradient in South Channel

27 August 2007

04:00	Transit to Estuary Mouth ETM Station

06:00	Begin transects along salinity gradient at Estuary Mouth

28 August 2007

04:00	Transit to Estuary North Channel Station

06:00	Begin transects along salinity gradient in North Channel

29 August 2007

04:00	Transit to station CR-4

06:00	Begin Spring Tide Columbia River Plume transects

30 August 2007

21:00	Transit to Newport

31 August 2007

07:00	Offload ship

1 September 2007

Sampling locations

Station Table

Note that water sampling will occur at approximately 5 stations on each coastal transect line.  Location of these stations will be determined in the weeks preceding the cruise.

| Date | Station | Longitude | Latitude |
| --- | --- | --- | --- |
| 14-Aug-07 | Newport, Oregon | 44 deg 37.50' | 124 deg 2.60' |
| 14-Aug-07 | NH-10 | 44 deg 39.10' | 124 deg 17.70' |
| 15-Aug-07 | Newport, Oregon | 44 deg 37.50' | 124 deg 2.60' |
| 15-Aug-07 | SH-10 | 44 deg 15.10' | 124 deg 7.39' |
| 15-Aug-07 | SH-15 | 44 deg 15.10' | 124 deg 7.64' |
| 15-Aug-07 | SH-30 | 44 deg 15.10' | 124 deg 8.04' |
| 15-Aug-07 | SH-40 | 44 deg 15.10' | 124 deg 9.00' |
| 15-Aug-07 | SH-50 | 44 deg 15.10' | 124 deg 10.12' |
| 15-Aug-07 | SH-70 | 44 deg 15.10' | 124 deg 15.13' |
| 15-Aug-07 | SH-90 | 44 deg 15.10' | 124 deg 23.51' |
| 15-Aug-07 | SH-100 | 44 deg 15.10' | 124 deg 27.70' |
| 15-Aug-07 | SH-f | 44 deg 15.10' | 125 deg 9.52' |
| 16-Aug-07 | LB-100 | 44 deg 51.50' | 124 deg 12.25' |
| 16-Aug-07 | LB-90 | 44 deg 51.50' | 124 deg 10.87' |
| 16-Aug-07 | LB-80 | 44 deg 51.50' | 124 deg 10.11' |
| 16-Aug-07 | LB-70 | 44 deg 51.50' | 124 deg 9.27' |
| 16-Aug-07 | LB-60 | 44 deg 51.50' | 124 deg 6.96' |
| 16-Aug-07 | LB-70 | 44 deg 51.50' | 124 deg 9.27' |
| 16-Aug-07 | LB-80 | 44 deg 51.50' | 124 deg 10.11' |
| 16-Aug-07 | LB-90 | 44 deg 51.50' | 124 deg 10.87' |
| 16-Aug-07 | NH-1 | 44 deg 39.10' | 124 deg 6.00' |
| 16-Aug-07 | NH-3 | 44 deg 39.10' | 124 deg 7.80' |
| 16-Aug-07 | NH-5 | 44 deg 39.10' | 124 deg 10.60' |
| 16-Aug-07 | NH-10 | 44 deg 39.10' | 124 deg 17.70' |
| 16-Aug-07 | NH-15 | 44 deg 39.10' | 124 deg 24.70' |
| 16-Aug-07 | NH-20 | 44 deg 39.10' | 124 deg 31.70' |
| 16-Aug-07 | NH-25 | 44 deg 39.10' | 124 deg 39.00' |
| 16-Aug-07 | NH-35 | 44 deg 39.10' | 124 deg 53.00' |
| 16-Aug-07 | NH-45 | 44 deg 39.10' | 125 deg 7.00' |
| 16-Aug-07 | NH-55 | 44 deg 39.10' | 125 deg 22.00' |
| 16-Aug-07 | CH-25 | 45 deg 3.00' | 124 deg 34.30' |
| 16-Aug-07 | CH-20 | 45 deg 3.00' | 124 deg 27.50' |
| 17-Aug-07 | CH-15 | 45 deg 3.00' | 124 deg 20.50' |
| 17-Aug-07 | CH-10 | 45 deg 3.00' | 124 deg 14.00' |
| 17-Aug-07 | CH-5 | 45 deg 3.00' | 124 deg 8.00' |
| 17-Aug-07 | CH-2 | 45 deg 3.00' | 124 deg 4.50' |
| 17-Aug-07 | CH-1 | 45 deg 3.00' | 124 deg 2.00' |
| 17-Aug-07 | CM-1 | 45 deg 29.00' | 124 deg 0.40' |
| 17-Aug-07 | CM-3 | 45 deg 29.00' | 124 deg 2.20' |
| 17-Aug-07 | CM-5 | 45 deg 29.00' | 124 deg 5.50' |
| 17-Aug-07 | CM-10 | 45 deg 29.00' | 124 deg 12.50' |
| 17-Aug-07 | CM-15 | 45 deg 29.00' | 124 deg 19.60' |
| 17-Aug-07 | CM-20 | 45 deg 29.00' | 124 deg 26.90' |
| 17-Aug-07 | CM-25 | 45 deg 29.00' | 124 deg 33.60' |
| 17-Aug-07 | CM-30 | 45 deg 29.00' | 124 deg 40.80' |
| 17-Aug-07 | CM-a | 45 deg 29.00' | 124 deg 55.04' |
| 17-Aug-07 | CM-b | 45 deg 29.00' | 125 deg 9.20' |
| 17-Aug-07 | CF-30 | 45 deg 44.00' | 124 deg 39.00' |
| 17-Aug-07 | CF-25 | 45 deg 44.00' | 124 deg 32.00' |
| 18-Aug-07 | CF-20 | 45 deg 44.00' | 124 deg 25.00' |
| 18-Aug-07 | CF-15 | 45 deg 44.00' | 124 deg 18.00' |
| 18-Aug-07 | CF-10 | 45 deg 44.00' | 124 deg 11.10' |
| 18-Aug-07 | CF-7 | 45 deg 44.00' | 124 deg 6.90' |
| 18-Aug-07 | CF-3 | 45 deg 44.00' | 124 deg 1.50' |
| 18-Aug-07 | CF-1 | 45 deg 44.00' | 123 deg 58.50' |
| 18-Aug-07 | CR-4 | 46 deg 10.00' | 124 deg 4.60' |
| 18-Aug-07 | CR-7 | 46 deg 10.00' | 124 deg 9.50' |
| 18-Aug-07 | CR-10 | 46 deg 10.00' | 124 deg 13.10' |
| 18-Aug-07 | CR-15 | 46 deg 10.00' | 124 deg 20.00' |
| 18-Aug-07 | CR-20 | 46 deg 10.00' | 124 deg 27.10' |
| 18-Aug-07 | CR-25 | 46 deg 10.00' | 124 deg 33.40' |
| 18-Aug-07 | CR-30 | 46 deg 10.00' | 124 deg 40.20' |
| 18-Aug-07 | CR-35 | 46 deg 10.00' | 124 deg 47.50' |
| 18-Aug-07 | CR-40 | 46 deg 10.00' | 124 deg 54.60' |
| 18-Aug-07 | CR-50 | 46 deg 10.00' | 125 deg 1.80' |
| 18-Aug-07 | CR-50 | 46 deg 10.00' | 125 deg 1.80' |
| 18-Aug-07 | CR-40 | 46 deg 10.00' | 124 deg 54.60' |
| 18-Aug-07 | CR-35 | 46 deg 10.00' | 124 deg 47.50' |
| 19-Aug-07 | CR-30 | 46 deg 10.00' | 124 deg 40.20' |
| 19-Aug-07 | CR-25 | 46 deg 10.00' | 124 deg 33.40' |
| 19-Aug-07 | CR-20 | 46 deg 10.00' | 124 deg 27.10' |
| 19-Aug-07 | CR-15 | 46 deg 10.00' | 124 deg 20.00' |
| 19-Aug-07 | CR-10 | 46 deg 10.00' | 124 deg 13.10' |
| 19-Aug-07 | CR-7 | 46 deg 10.00' | 124 deg 9.50' |
| 19-Aug-07 | CR-4 | 46 deg 10.00' | 124 deg 4.60' |
| 19-Aug-07 | Astoria, Oregon | 46 deg 12.50' | 123 deg 46.00' |
| 19-Aug-07 | Columbia R. Plume |  |  |
| 20-Aug-07 | Columbia R. Plume |  |  |
| 21-Aug-07 | Columbia R. Plume |  |  |
| 21-Aug-07 | WB-5 | 46 deg 40.00' | 124 deg 11.00' |
| 21-Aug-07 | WB-9 | 46 deg 40.00' | 124 deg 17.50' |
| 21-Aug-07 | WB-14 | 46 deg 40.00' | 124 deg 24.00' |
| 21-Aug-07 | WB-19 | 46 deg 40.00' | 124 deg 30.50' |
| 21-Aug-07 | WB-23 | 46 deg 40.00' | 124 deg 36.50' |
| 21-Aug-07 | WB-30 | 46 deg 40.00' | 124 deg 47.00' |
| 21-Aug-07 | WB-40 | 46 deg 40.00' | 125 deg 1.50' |
| 21-Aug-07 | WB-50 | 46 deg 40.00' | 125 deg 16.02' |
| 21-Aug-07 | GH-36 | 47 deg 0.00' | 125 deg 3.70' |
| 21-Aug-07 | GH-31 | 47 deg 0.00' | 124 deg 56.40' |
| 21-Aug-07 | GH-26 | 47 deg 0.00' | 124 deg 48.80' |
| 21-Aug-07 | GH-21 | 47 deg 0.00' | 124 deg 41.70' |
| 21-Aug-07 | GH-16 | 47 deg 0.00' | 124 deg 33.50' |
| 22-Aug-07 | GH-10 | 47 deg 0.00' | 124 deg 25.00' |
| 22-Aug-07 | GH-6 | 47 deg 0.00' | 124 deg 19.20' |
| 22-Aug-07 | GH-3 | 47 deg 0.00' | 124 deg 14.80' |
| 22-Aug-07 | LP-4 | 47 deg 55.00' | 124 deg 44.50' |
| 22-Aug-07 | LP-6 | 47 deg 55.00' | 124 deg 47.50' |
| 22-Aug-07 | LP-9 | 47 deg 55.00' | 124 deg 52.50' |
| 22-Aug-07 | LP-12 | 47 deg 55.00' | 124 deg 57.50' |
| 22-Aug-07 | LP-17 | 47 deg 55.00' | 125 deg 5.00' |
| 22-Aug-07 | LP-22 | 47 deg 55.00' | 125 deg 11.50' |
| 22-Aug-07 | LP-27 | 47 deg 55.00' | 125 deg 18.50' |
| 22-Aug-07 | LP-32 | 47 deg 55.00' | 125 deg 25.94' |
| 22-Aug-07 | LP-42 | 47 deg 55.00' | 125 deg 40.82' |
| 22-Aug-07 | LP-52 | 47 deg 55.00' | 125 deg 55.70' |
| 23-Aug-07 | QR-29 | 47 deg 32.00' | 125 deg 3.50' |
| 23-Aug-07 | QR-24 | 47 deg 32.00' | 124 deg 56.00' |
| 23-Aug-07 | QR-19 | 47 deg 32.00' | 124 deg 48.50' |
| 23-Aug-07 | QR-14 | 47 deg 32.00' | 124 deg 42.00' |
| 23-Aug-07 | QR-10 | 47 deg 32.00' | 124 deg 36.50' |
| 23-Aug-07 | QR-6 | 47 deg 32.00' | 124 deg 30.00' |
| 23-Aug-07 | QR-3 | 47 deg 32.00' | 124 deg 25.50' |
| 23-Aug-07 | Astoria, Oregon | 46 deg 12.50' | 123 deg 46.00' |
|  | To be decided |  |  |
| 26-Aug-07 | Columbia River estuary |  |  |
| 27-Aug-07 | Columbia River estuary |  |  |
| 28-Aug-07 | Columbia River estuary |  |  |
| 29-Aug-07 | Columbia R. Plume |  |  |
| 30-Aug-07 | Columbia R. Plume |  |  |
| 31-Aug-07 | Newport, Oregon | 44 deg 37.50' | 124 deg 2.60' |

Summary of Operations Diagram