APPENDIX 2

## CRUISE PLAN R/V WECOMA

Oregon State University

College of Oceanic & Atmospheric Sciences

| FILING DATE: | XXXX |
| --- | --- |
| CRUISE NUMBER: |  |
| TITLE: | Science and Technology Center for Coastal Margin Observation and Prediction (CMOP) |
| CONTRACT/GRANT NUMBER: | NSF |
| PRINCIPAL INVESTIGATOR(S): | Antonio M. Baptista, et al. |

PURPOSE: (Short, non-technical statement on how cruise relates to overall project)

The goals of R/V Wecoma operations are: - Occupy a grid of stations over the Oregon and Washington continental shelf and slope to measure hydrographic (T, S, pressure), bio-optical (chlorophyll fluorescence, light transmission) and chemical (nitrate, dissolved oxygen) parameters. Combine these data with ADCP measurements of subsurface velocity to explore biophysical interactions. - Collect water samples for membrane lipid and DNA- and RNA-based microbial community analyses, bacterial production and primary production rates and water chemistry studies across environmental gradients in pelagic environments of the Columbia River estuary, the Columbia River plume, the Columbia River estuary and along established sampling lines along the Oregon and Washington coasts. Estuary sampling will be coordinated with the R/V Barnes, which will be sampling the Estuarine Turbidity Maxima in the North and South Channels. - Collect surface sediments in Columbia River, estuary, plume and at a few sites on coastal lines using a multicore. - Make continuous measurements of surface water chemistry with several devices attached to the continuous flow seawater system. - Feature Tracking exercise using the SWAP system and model-based now-cast/forecast system to follow the Columbia River Plume. - Two 24-hour Surface Water Mass Tracking surveys using the SWAP system and model-based now-cast/forecast system to follow coastal water starting at NH-10 and the Columbia River Plume beginning at the end of a strong ebb tide. Dye releases may be used.

ITINERARY: (Include station positions and route waypoints. Please send/fax/or bring a PAGE SIZE CRUISE TRACK for submission to UNOLS).

Please see attached

| # WILL RADIOACTIVE METHODS BE USED? | X | YES |  | NO |
| --- | --- | --- | --- | --- |
| If so, list OSU radiation use authorization number: ??? |  |  |  |  |

| # WILL YOU BE BRINGING HAZARDOUS MATERIALS ABOARD? | X | YES |  | NO |
| --- | --- | --- | --- | --- |
| If so, you are responsible for providing the Master with an Inventory of such materials & associated MSDS sheets. |  |  |  |  |

SAMPLING PLAN:

We will perform CTD casts with and without water collection using the rosette of the Wecoma. At selected sites we will collect sediments using a multicorer.

| EQUIPMENT REQUIRED: (Should be included on Shared-Use Equipment request form) |  |
| --- | --- |
| Equipment List /R/V Wecoma /for/ /July cruise (10 July to 28 July 2008) Standard Ship’s Outfit a. SeaBird CTD system with transmissometer, fluorometer, PAR, O2, altimeter. b. SBE Carousel samplers - 12 bottles. 10L bottles c. RDInstruments shipboard Doppler current profilers; Frequency 75/300 kHz. Dual system required. d. DAS shipboard data logging/display system e. Shipboard networking services f. Winch slip rings - 4-conductor – for CTD g. Dry Lab tables and cabinets in various heights and sizes h. Portable refrigerator (15 cu. ft.) i. Portable chest freezers (2 freezers required, each 7 ft3 ) j. Alpha Omega 9400 Argos uplink Transient Equipment k. Low Temperature freezer (1 available) -85 oC, 5 cu. ft. Ship’s Deck Equipment l. Hydro Winch: 0.322” 3-conductor EM for CTD, 1000m max depth. m. Hydro A-Frame for deploying CTD and Niskin Bottles n. Gifford block mounted on A-frame o. Coring Winch: 3/8" wire from the trawl winch for deploying a multicorer. 1000m max depth Vans t. Storage Van u. New Radiation Laboratory Van v. Cold Van |  |
| SCIENTIFIC PERSONNEL TO BE ONBOARD: (Provide full legal name & affiliation) |  |
| Scientist in Charge: | Byron Crump (UMCES) |
| Other Scientist(s): |  |
| Party Chief: |  |
| Technicians: | Paul Walczak |
| Grad Students: | Suzanne DeLorenzo (OHSU), Katelyn Nichols (OSU), Caroline Fortunato (UMCES), Mouxhong Xu (OHSU), Peter Kahn (OHSU) |
| Undergraduate Students: | Justin Roberts (OHSU, UPS), Melinda Ingebretson (OHSU), Nicole West (OHSU), Lauren Vice (OHSU) |
| Observers: | Jeff Schilling (OHSU) |

| OSU Marine Technician(s) Assigned to Cruise: | David O’Gorman |
| --- | --- |

| USER SUPPLIED EQUIPMENT: Nitrogen Tank to be supplied by Suzanne DeLorenzo |  |
| --- | --- |
| Vans/Containers: |  |
| Number: |  |
| Size: |  |
| Estimated Weight: |  |
| Location: |  |

| OTHER BULKY HEAVY ITEMS: |  |
| --- | --- |
| Location: |  |
| Estimated Weight: |  |

| BILLING INFORMATION: |  |
| --- | --- |
| Name: |  |
| Address: |  |
| City, State, Zip |  |
| Phone: |  |
| Account Number (or number to reference): |  |

| # DO YOU WANT CELLULAR/INMARSAT PHONE ACCESS: | X | YES |  | NO |
| --- | --- | --- | --- | --- |
| Chief Scientist will be responsible for all charges – dedicated science phone. |  |  |  |  |

CMOP cruise plan

Oregon & Washington Coasts and Columbia River, Plume & Estuary

R/V Wecoma

July 10-28, 2008

Area of Operations: Pacific Northwest coastal ocean from South Oregon to North Washington, Columbia River plume, Columbia River and its estuary

Scientific personnel

| Name | Inst | Activity | Berth | Watch (Jul 10-22) | Watch (Jul 23-28) | July 10-17 | July 17-28 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Byron Crump (PI) | UMCES | Chief Sci., BP | 15 | D | D | X | X |
| Suzanne DeLorenzo (grad) | OHSU | Water | 3 | D | N | X | X |
| Mouzhong Xu (grad) | OHSU (Simon) | Water/sediment | 8 | D |  | X |  |
| Melinda Ingebretson (REU #1) | OHSU (Simon) | Water/sediment | 11 | D |  | X |  |
| Caroline Fortunato (grad) | UMCES | BP, water | 4 |  | N |  | X |
| Peter Kahn (grad) | OHSU | PP, water | 1 | D | D | X | X |
| Katylin Nichols (grad) | OSU | CTD, water | 7 | D | N | X | X |
| Justin Roberts (REU #2) | OHSU, UPS | Water | 5 | N | D | X | X |
| Nicole West (REU #3) | OHSU | Water | 12 | D |  | X |  |
| Lauren Vice (REU #4) | OHSU | Water | 13 |  | N |  | X |
| Paul Walczak | OSU | Coring | 2 | D |  | X |  |
| Jeff Schilling | OHSU | Observer | 6 |  | D |  | X |
| Dave O’Gorman | OSU | Marine Tech | 10 | D | D | X | X |
| BERTHS FILLED |  |  |  |  |  | 10 | 9 |
| BERTHS OPEN |  |  |  |  |  | 4 | 5 |

Watches: All on Daytime watch until 23-July.  Split into Day/Night watches on July 23.

R/V Wecoma objectives and operations

The goals of R/V Wecoma operations are to:

- Occupy a grid of stations over the Oregon and Washington continental shelf and slope to measure hydrographic (T, S, pressure), bio-optical (chlorophyll fluorescence, light transmission) and chemical (nitrate, dissolved oxygen) parameters. Combine these data with ADCP measurements of subsurface velocity to explore biophysical interactions.

- Collect water samples for DNA- and RNA-based microbial community analyses, and measure bacterial production, primary production and water chemistry across environmental gradients in pelagic environments of the Columbia River estuary, the Columbia River plume, and along established sampling lines on the Oregon and Washington coasts.  Estuary sampling will be coordinated with the R/V Barnes, which will be sampling the Estuarine Turbidity Maxima in the North and South Channels.

- Collect surface sediments at several sites on coastal lines using a multicorer.

- Make continuous measurements of surface water chemistry with several devices attached to the continuous flow seawater system.

- Conduct Feature Tracking exercises using the SWAP system and model-based CORIE forecasts to identify sampling locations in the Columbia River Plume

- Conduct 24-hour Water Mass Tracking surveys using the SWAP system and model-based CORIE forecasts to follow coastal water starting at NH-10 and GH-21, and in the Columbia River Plume beginning at the end of a strong ebb tide.

We kindly request copies of all calibration/information sheets for R/V Wecoma instruments.

I. Tasks

- C.S.: Chief Scientist

- S.L.: Shift Leader – in charge when Chief Scientist is off shift.

- CTD (night): Run CTD casts and fill buckets from Niskin bottles for biology team

- CTD (day): Run CTD casts and fill buckets from Niskin bottles for biology team

- Chemistry: Dissolved and particulate chemistry (nutrients and organic matter)

    - Nitrate plus nitrite, nitrite, ammonium, phosphate, silicic acid

    - Dissolved organic carbon/nitrogen

    - Total suspended solids

    - Particulate organic carbon/nitrogen

- Fixations: Gluteraldehyde fixation, Flow cytometry fixation

- Pigments: Chlorophyll and HPLC pigments

- DNA/RNA: Collect DNA and RNA samples on sterivex filters

- BP: Bacterial Production measurements in radioisotope van

- PP: Primary production

- N expt.:  Incubations with 15-N labeled N compunds in cold van.

- Sediment:  Collection and processing of coastal sediments using multicorer and core extruder.

- Drifter:  Deploy and monitor Argos Drifter

II. CTD and Water sampling

| Name | July 10-17 | July 18-21 | July 22-28 (Day) | July 22-28 (Night) |
| --- | --- | --- | --- | --- |
| Byron Crump (PI) | C.S., BP | C.S. | C.S., BP |  |
| Suzanne DeLorenzo (grad) | Chemistry, N expt. | Chemistry |  | S.L., Chemisty, pigments, fixations |
| Mouzhong Xu (grad) | Chemistry, Sediment |  |  |  |
| Melinda Ingebretson (REU#1) | Pigments, Sediment |  |  |  |
| Caroline Fortunato (grad) |  | BP, Pigments |  | BP, DNA/RNA |
| Peter Kahn (grad) | PP, Fixations | PP, Fixations | PP, Chemistry |  |
| Katylin Nichols (grad) | CTD (day) | CTD (night) |  | CTD (night), Drifter |
| Justin Roberts (REU #2) | CTD (night) | CTD (day) | CTD (day) |  |
| Nicole West (REU #3) | DNA/RNA |  |  |  |
| Lauren Vice (REU #4) |  | DNA/RNA | DNA/RNA |  |
| Paul Walczak | Sediment |  |  |  |
| Jeff Schilling |  |  | Fixations, Pigments |  |
| Dave O’Gorman |  |  | Drifter |  |

DNA (OHSU)	2 sterivex, 4 ml RNAlater, Cha-seal, male luer plug

RNA (OHSU)	2 sterivex, 4 ml RNAlater, Cha-seal, male luer plug

DNA (UMCES)	2 sterivex, 2 ml DNA Extraction Buffer, Cha-seal, male luer plug

POC/N+SPM	2 ashed & weighed 25mm GF/F filters, labeled petri plate (Provided by Crump lab)

Nutrients	1 nutrient bottle; Fill to shoulder (provided by OSU Analytical Services)

TDN/TDP	1 pre-extracted 30ml bottle; add EXACTLY 20 ml of sample (provided by UMCES Horn Point Laboratory analytical services)

DOC	1 polypropylene 20ml scintillation vial; fill to shoulder

Flow cytometry	1 5ml cryo tube, 0.1ml paraformaldehyde (provided by Letelier lab)

HPLC	1 25mm GF/F filter, 2ml cryovial (provided by Letelier lab)

ChlA/phaeo	1 25mm GF/F filter, 2ml cryovial (provided by Letelier lab)

Cell counts	1 glass 7ml scint vial, 0.25ml 25% pre-filtered gluteraldehyde

IV. Sediment Coring

Coring will be restricted to the first week of the cruise (July 10-17), and will be done with the OSU Multicore.  Paul Walczak (OSU) will deploy the multicore with the help of Mouzhong Xu and Melinda Ingebretson.  Xu and Ingebretson will process the sediment cores.  Coring will occur on July 10, 11, 13, and 15.

V. Feature Tracking

Using SWAP system during Water Mass Tracking and Plume Studies (Crump, ?)

VI. Water Mass Tracking

One of two GPS-equipped Argos drifters will be deployed at pre-selected locations and followed by the ship for 24 hour periods.  During each of these 24 hour campaigns the CTD will be cast near the drifter every hour for a total of 25 casts, and surface water will be collected with Niskin bottles every 3 hours for a total of 9 samples.

VII.  Surface water mapping

Mapping using the ship’s flow-through system will be conducted throughout the cruise. The flow through system will be equipped with ?????

Cruise Plan Summary

Dates / Location / CTDs # / Maximum # of water samples for biology team / Coring site #

| Date | Location† | # CTDs | Water stations (samples) | Primary Prod. | Coring+ |
| --- | --- | --- | --- | --- | --- |
| 07/09/08 | Load Ship |  |  |  |  |
| 07/10/08 | SH line | 10 | 4 (12) | 1 | 2 |
| 07/11/08 | NH line | 10 | 4 (12) | 1 | 2 |
| 07/12/08 | CF line |  | 2 (6) | 1 |  |
| 07/13/08 | CR line | 8 | 4 (12) | 1 | 2 |
| 07/14/08 | GH line | 6 | 2 (6) | 1 |  |
| 07/15/08 | LP line | 10 | 4 (12) | 1 | 2 |
| 07/16/08 | Plume Feature Tracking - Spring | 10 | 3 (12) | 1 |  |
| 07/17/08 | Dock in Astoria |  |  |  |  |
| 07/18/08 | Estuary | 12 | 6 (6) | 1 |  |
| 07/19/08 | Estuary | 12 | 0 |  |  |
| 07/20/08 | Estuary | 12 | 6 (6) | 1 |  |
| 07/21/08 | Estuary | 12 | 0 |  |  |
| 07/22/08 | Water mass tracking (plume) | 25 | 9 (9) | 1 |  |
| 07/23/08 | Water mass tracking (plume) | 25 | 9 (9) | 2 |  |
| 07/24/08 | Plume Feature Tracking - Neap | 10 | 3 (12) | 2 |  |
| 07/25/08 | Water mass tracking (NH-10) | 25 | 9 (8) | 1 |  |
| 07/26/08 | Water mass tracking (NH-10) |  |  | 2 |  |
| 07/27/08 | Water mass tracking (NH-10; cont.) |  | 9 (9) | 1 |  |
| 07/28/08 | Dock, Offload |  |  |  |  |
|  | Total | 180 | 82 (132) | 15 | 9 |

†Station locations can be found in the Appendix

*Microbial process stations will typically collect water at 3-6 depths, 1 depth during Water Mass Tracking.

Cruise Plan Details

Times in Pacific Daylight Time (PDT)

Station sampling key:

Water samples = (w) = Niskin bottles fired at 3 depths (unless otherwise noted) for chemistry and microbiology.

Productivity samples = (p) = Niskin bottles fired at 2 to 6 depths at depths shallower than 60m.

Sediment coring = (c) = Deploy Multicorer to collect several sediment cores.

9 July 2008

08:00	Load ship in Newport (44.63N, 124.04W). Load radiation van, cold van and coring equipment on main deck (multicorer, extruder).

10 July 2008: Strawberry Hill line

10:00 	Departure for SH-10

11:00	Safety meeting

12:30	Strawberry Hill Line.  CTD casts at 10 stations in the following order: SH-10, SH-30(w), SH-70 (p,w,c), SH-100(w), SH-d, SH-f(w,c).  Productivity samples at SH-70.  Water samples at SH-30, SH-70, SH-100 and SH-f.  Sediment coring at SH-70 (70 m depth) and SH-f (1500 m depth).

21:30	Transit to NH-55

11 July 2008: Newport Hydroline

00:00	Nighttime CTD casts on Newport Hydroline at NH-55, NH-20, NH-10

07:00	Transit to NH-3

07:30	Newport Hydroline.  CTD casts at NH-3(w), NH-5, NH-10(w,p,c), NH-15, NH-20(w), NH-25, NH-35, NH-45, NH-55(w,c).  Productivity samples at NH-10.  Water samples at NH-55, NH-20, NH-10 and NH-3.  Sediment coring at NH-10 (80m depth) and NH-55 (2885m).

20:30	Transit to NH-10

12 July 2008: Cape Falcon line

01:00	Nighttime CTD casts along 100m isobath at NH-10, LB-100, CH-10, CHCM-a, CM-10, CF-10, CFCR-a.

11:00	Transit to CF-3

13:00	Cape Falcon line.  CTD casts at CF-3, CF-7, CF-10, CF-20, CF-30, CF-a.  Productivity samples at one station.  Water samples at two stations to be determined based on CORIE model prediction of location of aging Columbia River plume.

19:30	Transit to CR-40

23:00	Nighttime CTD casts on Columbia River line at CR-40, CR-35, CR-30, CR-25, CR-20, CR-15, CR-10, CR-7.

13 July 2008: CR line

06:30	Transit to CR-4

07:00	Columbia River line.  CTD casts at CR-4, CR-7(w,p,c), CR-10, CR-15(w), CR-20, CR-25, CR-30(w), CR-35, CR-40(w,c).  Productivity samples as CR-7.  Water samples at CR-7, CR-15, CR-30, and CR-40.  Sediment coring at CR-7 (55m depth) and CR-40 (1000m depth).

17:30	Transit to GH-41

22:30	Nighttime CTD casts on Grays Harbor line at GH-41, GH-36, GH-31, GH-26, GH-21, GH-10, GH-6, GH-3 (COULD DO SOMETHING ELSE HERE, MAYBE CTDS ALONG WILLAPA BAY LINE).

14 July 2008: GH line

07:00	Transit to GH-2

07:30	Grays Harbor line.  CTD casts at GH-2, GH-3, GH-6, GH-10, GH-16, GH-21, GH-26, GH-31, GH-36, and GH-41.  Productivity samples at one station and Water samples at two stations.  Sites to be determined based on CORIE model prediction of location of aging Columbia River plume.

16:00	Transit to CR-15

21:00	Nighttime CTD casts along 100m isobath at CR-15, CRWB-a, WB-19, WBGH-a, GH-21, GHQR-a, QR-19, QRLP-a, LP-12.

15 July 2008: LP line

09:00	Transit to LP-4

10:00	LaPush line. CTD casts at LP-4, LP-6(w,p), LP-9, LP-12, LP-17(w,c), LP-22, LP-27, LP-32(w), LP-42, and LP-52(w,c);. Water samples at LP-6, LP-17, LP-32, and LP-52.  Productivity samples at LP-6.  Sediment coring at LP-17 (137 m depth) and LP-52 (1500 m depth).

20:00	Transit to Columbia River Plume (station to be determined by CORIE forecast).

16 July 2008: Plume Studies (Spring)

08:00	Start Daytime Feature Tracking (CTDs at pre-determined sites and times). Do ~10 CTDs (exact number will depend on transit time from LP line to Plume). Water samples at 3 sites characterized by a range of surface water salinities within the plume, with 4 depths for each (surface, chl max, beneath chl max, bottom).  Production sample at one of the stations.

20:00	Start Nighttime Feature Tracking (CTDs at pre-determined sites and times). Do ~10 CTDs (exact number will depend on transit time from LP line to Plume). No water samples. (COULD DO SURFACE MAPPING)

17 July 2008: Dock in Astoria

11:00	Dock in Astoria

18 July 2008: Estuary Studies (South Channel)

04:00	Transit up estuary to RM-23

07:00	South Channel.  During slack tides (low tides at 07:45 & 19:30; high tide at 14:30) sample a salinity gradient aiming to get salinity: 0, 5, 10, 15, 20 and 25 PSU. More than 6 CTDs may be required to find the correct salinities.  Start with salinity of 15 PSU.  Water samples at 6 stations at one depth each, Production sample at 15 PSU.  Coordinate with Barnes ETM sampling.

17:30	Travel to NC-11 and stay on station over night in Estuary North Channel at station NC-11.  CTD casts hourly when current is weak enough.  This is to compare data with Saturn-01.  (SHOULD WE ANCHOR NEAR SATURN-04 INSTEAD?).

19 July 2008: Estuary (South channel)

08:00	South Channel.  Along-channel surveys; CTD only (stations to be determined).  Coordinate with Barnes cross channel surveys.

17:30	Travel to NC-11 and stay on station over night in Estuary North Channel at station NC-11.  CTD casts hourly when current is weak enough.  This is to compare data with Saturn-01.

20 July 2008: Estuary (North channel)

08:00	North Channel.  During slack tides (low tides at 08:45 & 21:00; high tide at 15:30) sample a salinity gradient aiming to get salinity: 0, 5, 10, 15, 20 and 25 PSU. More than 6 CTDs may be required to find the correct salinities.  Start with salinity of 15 PSU.  Water samples at 6 stations at one depth each, Production sample at 15 PSU.  Coordinate with Barnes ETM sampling.

17:30	Travel to NC-11 and stay on station over night in Estuary North Channel at station NC-11.  CTD casts hourly when current is weak enough.  This is to compare data with Saturn-01.

21 July 2008: Estuary (North channel)

08:00	North Channel.  Along-channel surveys; CTD only (Stations to be determined). Coordinate with Barnes cross channel surveys.

17:30	Transit to CR-4

22 July 2008: 24-Hour Water Mass tracking (Plume)

08:30	Deploy Argos Drifter in center of plume at end of Strong Ebb tide (Station to be determined by CORIE forecast)

09:00	Begin 24-hour Water Mass Tracking of Plume, start near Ebb slack. CTD casts every hour.  Water samples at surface every 3 hours.  Production samples at beginning and end of series.

23 July 2008: 24-Hour Water Mass tracking (Plume)

09:00	End Water Mass Tracking, Return to Plume Region

10:30	Deploy Argos Drifter in center of plume at end of Strong Ebb tide (Station to be determined by CORIE forecast)

11:00	Begin 24-hour Water Mass Tracking of Plume, start at Ebb slack.  CTD casts every hour.  Water samples at surface every 3 hours.  Production samples at beginning and end of series.

24 July 2008: Plume studies (Neap)

11:00	Transit to Columbia River Plume (Station to be determined by CORIE forecast)

12:00	Start Feature Tracking (CTDs at pre-determined sites and times).  Do ~10 CTD casts (exact number will depend on transit time from LP line to Plume).  Water samples at 3 sites characterized by a range of surface water salinities within the plume, with 4 depths for each (surface, chl max, beneath chl max, bottom). Production sample at one of the stations.

21:00	Transit to GH-21 (or an alternate station depending on CORIE prediction).

25 July 2008: 24-Hour Water Mass tracking (GH-21)

06:30	Deploy Argos Drifter at GH-21 (or an alternate station depending on CORIE prediction).

07:00	Begin 24-hour Water Mass Tracking of Plume, start at Ebb slack.  CTD casts every hour.  Water samples at surface every 3 hours.  Production samples at beginning and end of series.

26 July 2008:

07:00	End Water Mass Tracking, Transit to NH-10 (or an alternate station depending on CORIE prediction).

27 July 2008: 24-Hour Water Mass tracking (NH-10)

06:30	Deploy Argos Drifter at NH-10

07:00	Begin 24-hour Water Mass Tracking of Plume, start at Ebb slack.  CTD casts every hour.  Water samples at surface every 3 hours.  Production samples at beginning and end of series.

28 July 2008:

07:00	End Water Mass Tracking, Transit to Newport.

10:00	Dock at Newport and unload ship.

Notes

-Surface is defined for all as 2 m from surface

-Bottom is defined in plume and coastal lines as 5 m from bottom

-Bottom is defined in estuary (salinity gradient) as 1 m from bottom

-Location of stations for estuary and plume will be determined the day before based on CORIE forecast.

-(w) indicates water to be collected from Niskins; bold & underline indicates microbiology cast.

Station Tables for CTD casts

|  |  |  |  | Depth | Time at which station is complete |  |  | Latitude |  | Longitude |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Note | Station | Latitude | Longitude | m | Hour | Min |  | Deg | Min | Deg | Min |
| 10-Jul | Newport | 44.6250 | 124.0433 | 0 | 10 | 0 |  | 44 | 37.50 | 124 | 2.60 |
|  | sh-10 | 44.2517 | 124.1232 | 10 | 12 | 28 |  | 44 | 15.10 | 124 | 7.39 |
|  | sh-30 | 44.2517 | 124.1341 | 30 | 12 | 55 |  | 44 | 15.10 | 124 | 8.04 |
|  | sh-70 | 44.2517 | 124.2522 | 70 | 14 | 50 |  | 44 | 15.10 | 124 | 15.13 |
|  | sh-100 | 44.2517 | 124.4617 | 100 | 16 | 6 |  | 44 | 15.10 | 124 | 27.70 |
|  | sh-d | 44.2517 | 124.9250 | 200 | 18 | 25 |  | 44 | 15.10 | 124 | 55.50 |
|  | sh-f | 44.2517 | 125.1587 | 1500 | 21 | 34 |  | 44 | 15.10 | 125 | 9.52 |
| 11-Jul | NH-55 | 44.6517 | 125.3667 | 2885 | 1 | 48 |  | 44 | 39.10 | 125 | 22.00 |
|  | NH-20 | 44.6517 | 124.5283 | 140 | 5 | 32 |  | 44 | 39.10 | 124 | 31.70 |
|  | NH-10 | 44.6517 | 124.2950 | 80 | 6 | 53 |  | 44 | 39.10 | 124 | 17.70 |
|  | NH-3 | 44.6517 | 124.1300 | 48 | 7 | 57 |  | 44 | 39.10 | 124 | 7.80 |
|  | NH-5 | 44.6517 | 124.1767 | 60 | 8 | 34 |  | 44 | 39.10 | 124 | 10.60 |
|  | NH-10 | 44.6517 | 124.2950 | 80 | 10 | 28 |  | 44 | 39.10 | 124 | 17.70 |
|  | NH-15 | 44.6517 | 124.4117 | 90 | 11 | 22 |  | 44 | 39.10 | 124 | 24.70 |
|  | NH-20 | 44.6517 | 124.5283 | 140 | 12 | 18 |  | 44 | 39.10 | 124 | 31.70 |
|  | NH-25 | 44.6517 | 124.6500 | 296 | 13 | 20 |  | 44 | 39.10 | 124 | 39.00 |
|  | NH-35 | 44.6517 | 124.8833 | 435 | 14 | 53 |  | 44 | 39.10 | 124 | 53.00 |
|  | NH-45 | 44.6517 | 125.1167 | 700 | 16 | 35 |  | 44 | 39.10 | 125 | 7.00 |
|  | NH-55 | 44.6517 | 125.3667 | 2885 | 20 | 33 |  | 44 | 39.10 | 125 | 22.00 |
| 12-Jul | NH-10 | 44.6517 | 124.2950 | 80 | 1 | 15 |  | 44 | 39.10 | 124 | 17.70 |
|  | LB-100 | 44.8583 | 124.2042 | 100 | 2 | 53 |  | 44 | 51.50 | 124 | 12.25 |
|  | CH-10 | 45.0500 | 124.2333 | 146 | 4 | 25 |  | 45 | 3.00 | 124 | 14.00 |
|  | CHCM-a | 45.2667 | 124.2208 | 100 | 6 | 3 |  | 45 | 16.00 | 124 | 13.25 |
|  | CM-10 | 45.4833 | 124.2083 | 135 | 7 | 43 |  | 45 | 29.00 | 124 | 12.50 |
|  | CF-10 | 45.7333 | 124.1850 | 110 | 9 | 32 |  | 45 | 44.00 | 124 | 11.10 |
|  | CFCR-a | 45.9500 | 124.2592 | 100 | 11 | 12 |  | 45 | 57.00 | 124 | 15.55 |
|  | CF-3 | 45.7333 | 124.0250 | 55 | 13 | 7 |  | 45 | 44.00 | 124 | 1.50 |
|  | CF-7 | 45.7333 | 124.1150 | 73 | 13 | 54 |  | 45 | 44.00 | 124 | 6.90 |
|  | CF-10 | 45.7333 | 124.1850 | 110 | 14 | 38 |  | 45 | 44.00 | 124 | 11.10 |
|  | CF-15 | 45.7333 | 124.3000 | 141 | 15 | 33 |  | 45 | 44.00 | 124 | 18.00 |
|  | CF-20 | 45.7333 | 124.4167 | 159 | 16 | 29 |  | 45 | 44.00 | 124 | 25.00 |
|  | CF-25 | 45.7333 | 124.5333 | 183 | 17 | 25 |  | 45 | 44.00 | 124 | 32.00 |
|  | CF-30 | 45.7333 | 124.6500 | 229 | 18 | 24 |  | 45 | 44.00 | 124 | 39.00 |
|  | CF-a | 45.7333 | 124.8900 | 1000 | 20 | 16 |  | 45 | 44.00 | 124 | 53.40 |
|  | CR-40 | 46.1667 | 124.9100 | 969 | 23 | 44 |  | 46 | 10.00 | 124 | 54.60 |
| 13-Jul | CR-35 | 46.1667 | 124.7917 | 1097 | 1 | 12 |  | 46 | 10.00 | 124 | 47.50 |
|  | CR-30 | 46.1667 | 124.6700 | 591 | 2 | 23 |  | 46 | 10.00 | 124 | 40.20 |
|  | CR-25 | 46.1667 | 124.5567 | 146 | 3 | 18 |  | 46 | 10.00 | 124 | 33.40 |
|  | CR-20 | 46.1667 | 124.4517 | 132 | 4 | 10 |  | 46 | 10.00 | 124 | 27.10 |
|  | CR-15 | 46.1667 | 124.3333 | 110 | 5 | 4 |  | 46 | 10.00 | 124 | 20.00 |
|  | CR-10 | 46.1667 | 124.2183 | 82 | 5 | 57 |  | 46 | 10.00 | 124 | 13.10 |
|  | CR-7 | 46.1667 | 124.1583 | 55 | 6 | 36 |  | 46 | 10.00 | 124 | 9.50 |
|  | CR-4 | 46.1667 | 124.0767 | 27 | 7 | 20 |  | 46 | 10.00 | 124 | 4.60 |
|  | CR-7 | 46.1667 | 124.1583 | 55 | 9 | 4 |  | 46 | 10.00 | 124 | 9.50 |
|  | CR-10 | 46.1667 | 124.2183 | 82 | 9 | 45 |  | 46 | 10.00 | 124 | 13.10 |
|  | CR-15 | 46.1667 | 124.3333 | 110 | 10 | 38 |  | 46 | 10.00 | 124 | 20.00 |
|  | CR-20 | 46.1667 | 124.4517 | 132 | 11 | 33 |  | 46 | 10.00 | 124 | 27.10 |
|  | CR-25 | 46.1667 | 124.5567 | 146 | 12 | 26 |  | 46 | 10.00 | 124 | 33.40 |
|  | CR-30 | 46.1667 | 124.6700 | 591 | 13 | 36 |  | 46 | 10.00 | 124 | 40.20 |
|  | CR-35 | 46.1667 | 124.7917 | 1097 | 15 | 4 |  | 46 | 10.00 | 124 | 47.50 |
|  | CR-40 | 46.1667 | 124.9100 | 969 | 17 | 27 |  | 46 | 10.00 | 124 | 54.60 |
|  | GH-41 | 47.0000 | 125.1883 | 1000 | 23 | 15 |  | 47 | 0.00 | 125 | 11.30 |
| 14-Jul | GH-36 | 47.0000 | 125.0617 | 732 | 0 | 32 |  | 47 | 0.00 | 125 | 3.70 |
|  | GH-31 | 47.0000 | 124.9400 | 176 | 1 | 29 |  | 47 | 0.00 | 124 | 56.40 |
|  | GH-26 | 47.0000 | 124.8133 | 165 | 2 | 27 |  | 47 | 0.00 | 124 | 48.80 |
|  | GH-21 | 47.0000 | 124.6950 | 110 | 3 | 21 |  | 47 | 0.00 | 124 | 41.70 |
|  | GH-16 | 47.0000 | 124.5583 | 82 | 4 | 18 |  | 47 | 0.00 | 124 | 33.50 |
|  | GH-10 | 47.0000 | 124.4167 | 55 | 5 | 16 |  | 47 | 0.00 | 124 | 25.00 |
|  | GH-6 | 47.0000 | 124.3200 | 38 | 6 | 2 |  | 47 | 0.00 | 124 | 19.20 |
|  | GH-3 | 47.0000 | 124.2467 | 27 | 6 | 44 |  | 47 | 0.00 | 124 | 14.80 |
|  | GH-2 | 47.0000 | 124.2933 | 36 | 7 | 19 |  | 47 | 0.00 | 124 | 17.60 |
|  | GH-3 | 47.0000 | 124.2467 | 27 | 7 | 55 |  | 47 | 0.00 | 124 | 14.80 |
|  | GH-6 | 47.0000 | 124.3200 | 38 | 8 | 36 |  | 47 | 0.00 | 124 | 19.20 |
|  | GH-10 | 47.0000 | 124.4167 | 55 | 9 | 24 |  | 47 | 0.00 | 124 | 25.00 |
|  | GH-16 | 47.0000 | 124.5583 | 82 | 10 | 22 |  | 47 | 0.00 | 124 | 33.50 |
|  | GH-21 | 47.0000 | 124.6950 | 110 | 11 | 20 |  | 47 | 0.00 | 124 | 41.70 |
|  | GH-26 | 47.0000 | 124.8133 | 165 | 12 | 16 |  | 47 | 0.00 | 124 | 48.80 |
|  | GH-31 | 47.0000 | 124.9400 | 176 | 13 | 14 |  | 47 | 0.00 | 124 | 56.40 |
|  | GH-36 | 47.0000 | 125.0617 | 732 | 14 | 30 |  | 47 | 0.00 | 125 | 3.70 |
|  | GH-41 | 47.0000 | 125.1883 | 1000 | 15 | 55 |  | 47 | 0.00 | 125 | 11.30 |
|  | CR-15 | 46.1667 | 124.3333 | 110 | 21 | 16 |  | 46 | 10.00 | 124 | 20.00 |
|  | CRWB-a | 46.4167 | 124.4208 | 100 | 22 | 55 |  | 46 | 25.00 | 124 | 25.25 |
| 15-Jul | WB-19 | 46.6667 | 124.5083 | 110 | 0 | 35 |  | 46 | 40.00 | 124 | 30.50 |
|  | WBGH-a | 46.8379 | 124.5950 | 100 | 1 | 50 |  | 46 | 50.28 | 124 | 35.70 |
|  | GH-21 | 47.0000 | 124.6950 | 110 | 3 | 3 |  | 47 | 0.00 | 124 | 41.70 |
|  | GHQR-a | 47.2667 | 124.7000 | 100 | 4 | 45 |  | 47 | 16.00 | 124 | 42.00 |
|  | QR-19 | 47.5333 | 124.8083 | 110 | 6 | 32 |  | 47 | 32.00 | 124 | 48.50 |
|  | QRLP-a | 47.7250 | 124.8833 | 100 | 7 | 52 |  | 47 | 43.50 | 124 | 53.00 |
|  | LP-12 | 47.9167 | 124.9583 | 110 | 9 | 12 |  | 47 | 55.00 | 124 | 57.50 |
|  | LP-4 | 47.9167 | 124.7417 | 35 | 10 | 13 |  | 47 | 55.00 | 124 | 44.50 |
|  | LP-6 | 47.9167 | 124.7917 | 55 | 10 | 38 |  | 47 | 55.00 | 124 | 47.50 |
|  | LP-9 | 47.9167 | 124.8750 | 82 | 11 | 11 |  | 47 | 55.00 | 124 | 52.50 |
|  | LP-12 | 47.9167 | 124.9583 | 110 | 12 | 45 |  | 47 | 55.00 | 124 | 57.50 |
|  | LP-17 | 47.9167 | 125.0833 | 137 | 13 | 29 |  | 47 | 55.00 | 125 | 5.00 |
|  | LP-22 | 47.9167 | 125.1917 | 183 | 14 | 11 |  | 47 | 55.00 | 125 | 11.50 |
|  | LP-27 | 47.9167 | 125.3083 | 494 | 15 | 5 |  | 47 | 55.00 | 125 | 18.50 |
|  | LP-32 | 47.9167 | 125.4323 | 790 | 16 | 10 |  | 47 | 55.00 | 125 | 25.94 |
|  | LP-42 | 47.9167 | 125.6803 | 620 | 18 | 37 |  | 47 | 55.00 | 125 | 40.82 |
|  | LP-52 | 47.9167 | 125.9283 | 1500 | 20 | 20 |  | 47 | 55.00 | 125 | 55.70 |